Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 June 2026 |
| --- | --- |
| Team ID: RH-2026 | RH-2026 |
| Project Name: RentalHouse | RentalHouse |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register for the application by entering my name, email, password, phone, and role. | 3 | High | Anurudh |
| Sprint-1 | Authentication | USN-2 | As a user, I can log into the application using my email and password to receive a secure JWT. | 2 | High | Anurudh |
| Sprint-2 | Property Catalog | USN-3 | As an owner, I can list a new property with title, description, rent, address, city, and upload images. | 5 | High | Anurudh |
| Sprint-2 | Property Catalog | USN-4 | As a tenant, I can search/filter properties by city, rent, BHK size, and specific amenities. | 4 | High | Anurudh |
| Sprint-3 | Comparison Engine | USN-5 | As a tenant, I can add up to 3 properties to a comparison shelf to view details side-by-side. | 3 | Medium | Anurudh |
| Sprint-3 | Inquiries & Bookings | USN-6 | As a tenant, I can submit an inquiry/booking schedule request on a property details page. | 4 | Medium | Anurudh |
| Sprint-4 | Admin Panel | USN-7 | As an admin, I can view platform statistics, delete any listing, and activate/deactivate user accounts. | 5 | Medium | Anurudh |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 Days | 15 June 2026 | 20 June 2026 | 5 | 20 June 2026 |
| Sprint-2 | 9 | 6 Days | 21 June 2026 | 26 June 2026 | 9 | 26 June 2026 |
| Sprint-3 | 7 | 6 Days | 27 June 2026 | 02 July 2026 | 7 | 02 July 2026 |
| Sprint-4 | 5 | 6 Days | 03 July 2026 | 08 July 2026 | 5 | 08 July 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts